## Slide 1
Programme Management and Project Evaluation
McGraw-Hill Education ISBN 0-07-710989-9
2006

## Slide 2: 3.10 Cost-Benefit Analysis
Cost/benefit analysis, comparing
  Expected costs
  Expected benefits
Issues
  Estimating costs
  Estimating benefits
Use of financial models to evaluate

## Slide 3: 3.10 Cost-Benefit Analysis
Two Steps
Identifying and estimating all of the costs and benefits of carrying out the project and operating the delivered application
Expressing the costs and benefits in common units

## Slide 4: 3.10 Cost-Benefit Analysis
Cost Estimation
Estimate costs to compare with benefits/other investment options
Overall estimation based on
  Estimation of required activities (structure)
  Estimation for each activity
  Estimation of installation/setup cost
  Estimation of operational cost
Difficult, as a lot of these are`estimates’; estimation errors cascade

## Slide 5: 3.10 Cost-Benefit Analysis
Cost Category
Development costs
Setup costs
Operational costs

## Slide 6: 3.10 Cost-Benefit Analysis
Development Costs
Salaries (base, incentives, and bonuses)
Equipment for development
  Hardware
  Software

## Slide 7: 3.10 Cost-Benefit Analysis
Setup Cost
Hardware and software infrastructure
Recruitment/staff training
Installation and conversion costs

## Slide 8: 3.10 Cost-Benefit Analysis
Operational Costs
Costs of operating the system once it has been installed
  Support costs
  Hosting costs
  Licensing costs
  Maintenance costs
  Backup costs

## Slide 9: 3.10 Cost-Benefit Analysis
Benefit Estimation
Estimate benefits of new system based on
  Estimation of cost savings and money generation when deployed
  Value of information obtained for objective driven project
  Value of intangibles

## Slide 10: 3.10 Cost Benefits Analysis
Benefits Types
Direct benefits
Indirect benefits
Intangible benefits

## Slide 11: 3.10 Cost Benefits Analysis
Direct Benefits
Directly accountable to new system
  Cost savings (e.g., less staff, less paper, quicker turnaround)
  Money generation (e.g., new revenue stream, new markets)
Measurable after system is operational
Have to be estimated for cost/benefit analysis

## Slide 12: 3.10 Cost Benefits Analysis
Indirect Benefits
Secondary benefits of new system
– Examples: Better work flow, increased flexibility
Somewhat quantifiable after the system is operational
Have to be estimated for cost/benefit analysis

## Slide 13: 3.10 Cost Benefits Analysis
Intangible Benefits
Positive side effects of new system
External system (e.g., increase branding, entry to new markets)
Internal system (increased interest in job for users, enabler for other systems)
Often very specific to a project; not measurable even after a system is operational
Part of strategic decision rather than cost/benefit analysis

## Slide 14: 3.11 Cash Flow Forecasting
Indicates when expenditure and income will take place

## Slide 15: 3.11 Cash Flow Forecasting
Cash Flow Analysis
Typically there are outgoing payments initially and then incoming payments
There might be additional costs at the end of the project life
Cash flow considerations
  Is initial funding for the project available?
  Is timing of incoming/outgoing cash flow in line with financial plans?
  If cash flow is critical, forecasting should be done quarterly or monthly
Risky/expensive projects might be funded using venture capital

## Slide 16: 3.11 Cash Flow Forecasting Example of Cash Flow Forecasts
Chapter 3-54
Year | Project 1 | Project 2 | Project 3 | Project 4
0 | -100,000 | -1,000,000 | -100,000 | -120,000
1 | 10,000 | 200,000 | 30,000 | 30,000
2 | 10,000 | 200,000 | 30,000 | 30,000
3 | 10,000 | 200,000 | 30,000 | 30,000
4 | 20,000 | 200,000 | 30,000 | 30,000
5 | 100,000 | 300,000 | 30,000 | 75,000
Net Profit | 50,000 | 100,000 | 50,000 | 75,000
For Exclusive Use of EECS811 Students Saiedian © 2007

## Slide 17: 3.12 Cost-Benefit Evaluation Techniques [1/2]
Costs and benefits have to be expressed using the same scale to be comparable
Usually expressed in payments at certain times (cash flow table)
Payments at different points in time are not comparable based only on the amount

## Slide 18: 3.12 Cost-Benefit Evaluation Techniques [2/2]
Time of payment should be considered
Techniques
  Net profit
  Payback period
  Return on investment
  Net present value
  Internal rate of return

## Slide 19: 3.12 Cost-Benefit Evaluation Techniques Net Profit
Difference between total cost and total income
Pros: Easy to calculate
Cons
  Does not show profit relative to size investment (e.g., consider Project 2)
  Does not consider timing of payments (e.g., compare Projects 1 and 3)

## Slide 20: 3.12 Cost-Benefit Evaluation Techniques Payback Period
Time taken to break even
Pros
  Easy to calculate
  Gives some idea of cash flow impact
Cons: Ignores overall profitability
Not very useful by itself, but a good measure for cash flow impact

## Slide 21: 3.12 Cost-Benefit Evaluation Techniques Return On Investment [1/2]
Also known as the accounting rate of return (ARR)
Provides a way of comparing the net profitability to the investment required
The common formula
– ROI = (average annual profit/total investment) X 100

## Slide 22: 3.12 Cost-Benefit Evaluation Techniques Return On Investment [2/2]
Pros: Easy to calculate
Cons
  Does not consider the timing of payments
  Misleading: does not consider bank interest rates
Not very useful other than for "back of envelope" evaluations

## Slide 23
3.12 Cost-Benefit Evaluation Techniques Net Present Value [1/5]
A project evaluation technique that takes into account the profitability of a project and the timing of the cash flows that are produced
Sum of all incoming and outgoing payments, discounted using an interest rate, to a fixed point in time (the present)

## Slide 24: 3.12 Cost-Benefit Evaluation Techniques Net Present Value [2/5]
Present value = (value in year t)/(1+r)^t
  r is the discount rate
  t is the number of years into the future that the cash flow occurs

## Slide 25: 3.12 Cost-Benefit Evaluation Techniques Net Present Value [3/5]
(1+r)^t is known as discount factor
In the case of 10% rate and one year
– Discount factor = 1/(1+0.10) = 0.9091
In the case of 10% rate and two years
– Discount factor = 1/(1.10 x 1.10) = 0.8294

## Slide 26: 3.12 Cost-Benefit Evaluation Techniques Net Present Value [4/5]
Year
Cash Flow
Discount Factor (10%)
Discounted Cash Flow
0 | -100,000 | 1 | -100,000
1 | 10,000 | 0.9091 | 9,091
2 | 10,000 | 0.8264 | 8,264
3 | 10,000 | 0.7513 | 7,513
4 | 20,000 | 0.683 | 13,660
5 | 100,000 | 0.6209 | 62,090
 |  | NPV | 618
For Exclusive Use of EECS811 Students Saiedian © 2007 |  |  | Chapter 3-64

## Slide 27: 3.12 Cost-Benefit Evaluation Techniques Net Present Value [5/5]
Pros
  Takes into account profitability
  Considers timing of payments
  Considers economic situation through discount rate
Cons: Discount rate can be difficult to choose
Standard measure to compare different options

## Slide 28
3.12 Cost-Benefit Evaluation Techniques Internal Rate of Return [1/4]
Internal rate of return (IRR) is the discount rate that would produce an NPV of 0 for the project
Can be used to compare different investment opportunities
There is a Microsoft Excel function to calculate IRR

## Slide 29: 3.12 Cost-Benefit Evaluation Techniques Internal Rate of Return [3/4]
Pros
– Calculates figure which is easily comparable to interest rates
Cons: Difficult to calculate (iterative)
Standard way to compare projects

## Slide 30: 3.12 Cost-Benefit Evaluation Techniques Internal Rate of Return [4/4]
Given two NPVs, one positive the other negative, estimate IRR as:
  IRR = int1 - npv1 * ((int2-int1)/(npv2-npv1))
  Calculate NPV at this rate
  Use estimated rate as one data point in next iteration

## Slide 31: 3.14 Conclusions [1/4]
Project must be evaluated on strategic, technical and economic ground
Many projects are not justifiable on their own, but as part of a broader programme of projects that implement an organization’s strategy
Not all benefits can be precisely quantified in financial values

## Slide 32: 3.14 Conclusions [2/4]
Economic assessment involves the identification of all costs and income over the lifetime of the system, including its development and operation and checking that the total value of benefits exceed total expenditure
The uncertainty surrounding estimates of future returns lowers their real value measured now

## Slide 33: 3.14 Conclusions [3/4]
Money received in the future is worth less than the same amount of money in hand now, which may be invested to earn interest
Discounted cash flow techniques may be used to evaluate the present value of future cash flow taking account of interest rates and uncertainty

## Slide 34: 3.14 Conclusions [4/4]
Cost-benefit analysis techniques and decision trees provide tools for evaluating expected outcomes and choosing between alternatives strategies

## Slide 35
Implementation of Cost benefit analysis
Example:
The table below gives the estimated cash flow for three different projects:
Calculate Net Profit for each project. Based on your answer select which project you would choose to develop.
Using shortest payback method, identify which project you would select for development. Justify your answer referring to the projects payback period and possible profits in payback year.
Calculate ROI of each project given in the table and select the project based on your ROI calculation.
Calculate NPV using 10% discount rate.

## Slide 36
Year | Project-1 | Project-2 | Project-3
0 | -195000 | -160000 | -295000
1 | 15000 | 15000 | 30000
2 | 30000 | 15000 | 35000
3 | 55000 | 20000 | 50000
4 | 50000 | 35000 | 120000
5 | 55000 | 55000 | 110000
6 | 50000 | 90000 | 115000

## Slide 37: SOLUTION : Payback period = time taken to pay back the total investment ROI = (Average Annual Profit / Total Investment) * 100 where Average Annual Profit = Net Profit  Project duration
For Project 1 :
NET PROFIT = Rs 60000
Payback period = time taken to pay back the total investment of Rs 195000
= 5 - (10/55) = 4.82 years
Average Annual Profit = Net Profit  Project duration = 60000  6 = 10000
So, ROI = (average annual profit / total investment) * 100
= (10000/195000) * 100 = 5.13 %
For Project 2 :
NET PROFIT = Rs 70000
Payback period = time taken to pay back the total investment of Rs 160000
= 6 - (70/90) = 5.22 years
Average Annual Profit = Net Profit  Project duration = 70000  6 = 11666.67
ROI = (average annual profit / total investment ) * 100
= (11666.67 / 160000) * 100 = 7.29 %
For Project 3 :
NET PROFIT = Rs 165000
Payback period = time taken to pay back the total investment of Rs 295000
= 5 - (50000/110000) = 4.55 years
Average Annual Profit = Net Profit  Project duration = 165000  6 = 27500
ROI = (average annual profit / total investment ) * 100
= (27500) / 295000) * 100 = 9.32 %
In the case of 10% rate and one year
– Discount factor = 1/(1+0.10) = 0.9091
In the case of 10% rate and two years
– Discount factor = 1/(1.10 x 1.10) = 0.8294

## Slide 38: COMPUTATION OF NPV FOR EACH PROJECT
YEAR | Project1 | Project2 | Project3 | D.F | PV | PV | PV
0 | -195000 | -160000 | -295000 | 1 | -195000 | -160000 | -295000
1 | 15000 | 15000 | 30000 | 0.9091 | 13636.5 | 13636.5 | 27273
2 | 30000 | 15000 | 35000 | 0.8264 | 24792 | 12396 | 28924
3 | 55000 | 20000 | 50000 | 0.7513 | 41321.5 | 15026 | 37565
4 | 50000 | 35000 | 120000 | 0.683 | 34150 | 23905 | 81960
5 | 55000 | 55000 | 110000 | 0.6209 | 34149.6 | 34149.5 | 68299
6 | 50000 | 90000 | 115000 | 0.5644 | 28220 | 50796 | 64906
NET PROFIT | 60000 | 70000 | 165000 |  | -18730.5 | -10091 | 13927
ROI | 5.13 | 7.29 | 9.32 | NPV computed | -18730.5 | -10091 | 13927
PBP | 4.82 | 5.22 | 4.55 |  |  |  | 

## Slide 39
In case of Net Profit, Project 3 should be selected as it has the maximum Net Profit of Rs. 165000
In case of Payback, Project 3 should be selected as it has the minimum Payback Period value of 4.55 years
In case of ROI, Project 3 should be selected as it has the maximum ROI value of 9.32 %
In case of Net present value, Project 3 should be selected as it has the maximum NPV of 13927. Project1 and project 2 are not feasible as they have negative NPV.